Meeting Agenda  
  
 Date:24/5-16   
  
 Facilitator: Jonatan G  
  
 Participants: Robert P, Johan B, Gustav G  
  
1. Objectives (5 min). Resolve any issues preventing the team to  
 continue.  
  
 IntelliJ tests’ bugging out.

2. Reports (15 min) from previous meeting  
  
Do not put master as upstream in git, is bad.

Gustav has come some way in menu states.

Jonatan is kinda close to finishing first unit draft.

Robert is making progress in view department.

Johan has worked unit movement as far as we currently can.  
  
 3. Discussion items (35 min)  
  
Git inspector, how to.

SDD this week. Start tomorrow  
  
4. Outcomes and assignments (5 min)  
  
Jonatan continues with units.

Gustav continues with states.

Johan continues with unit movement

Robert continues with View classes  
  
5. Wrap up

CC @ thursday 28/4 11:00-11:45  
Next meeting friday 29/4 09:15 - 13:15 @ 2516